🃏 MindiKot CrazyGames Launch Playbook Promotion Strategy • Full Launch Requirements • Action Timeline Basic Launch Active — Expires: 6 May 2026

# Executive Summary

MindiKot (Mindi / Mendikot) has been approved for Basic Launch on CrazyGames as of April 2026. The Basic Launch window expires on 6 May 2026, after which CrazyGames will evaluate three engagement metrics and decide on Full Launch eligibility. This document outlines a complete promotion strategy to maximise those metrics during the two-week window, lists every technical requirement needed to pass Full Launch, and provides a week-by-week action plan.

| Status | Key Deadline | Outcome Goal |
| --- | --- | --- |
| Basic Launch Active | 6 May 2026 | Invited to Full Launch |

# 1. About MindiKot

Mindi (also called Mendikot) is a traditional Gujarati partnership trick-taking card game played for generations across Indian households and the global Gujarati diaspora. Players form teams of two and compete to capture the majority of 10-rank cards — called Mindis — across 15 tricks per round.

### What Makes It Unique on CrazyGames

- One of very few authentic Indian card games available as a free browser game

- Strong cultural nostalgia — appeals to millions of NRIs and Gujarati diaspora worldwide

- Deep, long-session gameplay: 15 tricks per round across multiple rounds naturally produces 10–20+ minute sessions

- Four trump modes (Random, Band Hukum A/B, Cut Hukum) covering all regional variants

- Supports 4, 6, 8, and 10 players — both AI and real-time online multiplayer

- One-click Quick Play — fastest path from landing to gameplay

- Fully mobile-responsive, portrait and landscape

# 2. The Three Metrics That Decide Full Launch

CrazyGames evaluates Basic Launch games against three benchmarks, compared to other games on the platform. You must optimise for all three before 6 May 2026.

| Metric | What It Measures | MindiKot Advantage |
| --- | --- | --- |
| Average Playtime | How long a player spends per session | Card game with 15 tricks/round = naturally long sessions (10–25 min) |
| Conversion to Gameplay | % of page visitors who start an actual game | Quick Play button (1-click to game) helps — keep load time < 3s |
| Retention | % of players who return after their first session | Hardest metric for casual platforms — target Gujarati communities who will replay |

### Possible Outcomes on 6 May 2026

| Result | Condition | Action Required |
| --- | --- | --- |
| ✅ Best | All 3 metrics meet benchmarks | Invited to Full Launch. SDK already integrated — submit quickly. |
| ⚠️ Mid | Some metrics meet benchmarks | Another Basic Launch period offered. Fix weak metric and relaunch. |
| ❌ Worst | Most metrics fall below benchmarks | Must resubmit as new game with major improvements. |

# 3. Promotion Strategy

The single most effective action you can take right now is to put the game in front of people who already love Mindi. These players will play full games (boosting average playtime) and come back (boosting retention). Random CrazyGames traffic alone will not move these metrics enough.

## 3.1  Community Targets

Listed in order of expected impact for MindiKot specifically:

### Tier 1 — Highest Impact (Gujarati / Indian Communities)

| Platform | Community / Group | Why It Works |
| --- | --- | --- |
| WhatsApp / Telegram | Family groups, friends, Gujarati community groups, college alumni | Fastest to reach real players. They know the game and will play full sessions. |
| Facebook Groups | "Gujarati People Around the World", "NRI Gujarati", "Indians Abroad" groups | NRIs are intensely nostalgic for traditional games. Massive reach. |
| Reddit | r/Gujarat, r/india, r/IndianGaming, r/cardgames | Upvoted posts get thousands of views and drive quality traffic. |

### Tier 2 — Medium Impact (Gaming & Dev Communities)

| Platform | Community / Group | Why It Works |
| --- | --- | --- |
| Reddit | r/WebGames, r/freegames, r/indiegames | Browser game enthusiasts who actively look for new games to try. |
| Product Hunt | Launch the game as a Product Hunt submission | Global tech-savvy audience. A top-10 daily placement drives thousands of visits. |
| Hacker News | "Show HN" post about building the game | HN loves cultural / indie projects with a good backstory. High quality traffic. |
| Discord | IndiaGamers, South Asian gaming servers, Web Game Dev servers | Dev communities love playtesting and giving feedback. |

## 3.2  Ready-to-Use Social Media Posts

### Twitter / X

| POST | Grew up watching elders play Mindi at every family gathering — so I built it online 🃏 Now you can play the classic Gujarati card game with friends from anywhere in the world. Capture the 10s, win the Kot, embarrass your cousins remotely 😄 Free to play → [YOUR CRAZYGAMES LINK] #Mindi #Mendikot #Gujarat #IndianCardGames #CardGames #WebGame #IndianGaming |
| --- | --- |

### Instagram (Caption for gameplay screenshot or screen recording)

| POST | That feeling when you capture all 4 Mindis and the opponents just sit there 😤🃏 I built Mindi — the classic Gujarati card game — playable free in your browser. No download needed. ✅ Play with 4–10 players online ✅ AI opponents if friends aren’t available ✅ All 4 trump modes (Band Hukum, Cut Hukum & more) ✅ Mobile friendly Link in bio 👆 — free on CrazyGames! #Mindi #Mendikot #GujaratiGame #IndianGames #CardGame #OnlineCardGame #Gujarat #NRI #IndianGaming #FreeGame |
| --- | --- |

### Facebook (for Gujarati community groups)

| POST | 🃏 Mindi is finally online — free to play! For everyone who grew up playing Mindi (Mendikot) at family gatherings — I’ve built a free online version you can play right now in your browser. Grab your cousins, your friends, or just play against AI. Authentic Gujarat rules, all 4 trump methods, and support for up to 10 players online. 👉 Play here for free: [YOUR CRAZYGAMES LINK] No download, no sign-up needed. Works on mobile too! Share with any Gujarati you know who’d love this 🙏 |
| --- | --- |

### WhatsApp (Personal / Friend Groups)

| MSG | Hey! I made something I think you’ll love — Mindi (Mendikot) is now playable online for free 🃏 Same rules we grew up with, all 4 hukum methods, and you can play with up to 10 people using just a room code. Works on phone too! Try it here: [LINK] Would love to hear what you think 😄 |
| --- | --- |

### Product Hunt / Hacker News (Show HN)

| POST | Show HN: I built Mindi — the traditional Gujarati partnership card game — playable free online Mindi (Mendikot) is a trick-taking card game played for generations in Gujarati households. You play in teams of 2 and the only cards that score are the 10s. Whitewash all 15 tricks and it’s a “Kot” — total humiliation for the other team. Features: 4–10 player support, 4 trump modes including Band Hukum, online multiplayer via room codes, 3-level AI, mobile-friendly. Built with React + TypeScript + CrazyGames SDK. Would love feedback from anyone who’s played the physical game. Play free: [LINK] |
| --- | --- |

## 3.3  Key Messaging Angles

Use these talking points consistently across all channels:

- Nostalgia — “The card game every Gujarati family plays at weddings and gatherings, now online.” Especially powerful for NRIs.

- Accessibility — “No download, no sign-up, works on your phone. Just share a room code and play.”

- Multiplayer — “Play with family members in different cities or countries. Share a 6-character room code, that’s all.”

- Authenticity — “All four hukum modes, anticlockwise play, multi-deck rules. Built by someone who actually plays this.”

- AI for solo play — “No need to wait for friends. Three AI difficulty levels, from beginner to expert.”

# 4. Full Launch Technical Requirements

Your SDK integration is already complete, which gives you a significant head start. The following items are required for Full Launch. Items marked ✅ are done; items marked ❌ need dev work before Full Launch submission.

## 4.1  SDK & Core Integration

| Requirement | Status | Notes |
| --- | --- | --- |
| CrazyGames SDK loaded in index.html | ✅ Done | Script tag in <head> |
| CG.init() awaited on boot | ✅ Done | main.tsx |
| CG.gameplayStart() called on game screen | ✅ Done | App.tsx |
| CG.gameplayStop() on all non-game screens | ✅ Done | App.tsx |
| CG.loadingStart/Stop() called | ✅ Done | LoadingScreen.tsx |
| Mid-game ads at round breaks | ✅ Done | SDK wrapper ready |
| Ad pause/resume handlers | ✅ Done | SDK wrapper ready |
| Works with AdBlock (graceful fallback) | ⚠️ Verify | SDK adError callback present — test with AdBlock enabled |
| No external ad SDKs | ✅ Done | Only CrazyGames SDK used |

## 4.2  Account Integration (Required for Full Launch)

| Requirement | Status | Dev Task |
| --- | --- | --- |
| Show CrazyGames username in lobby | ❌ Needed | Wire CG.getUser() to player name display in HomeScreen/SetupScreen |
| Show CrazyGames avatar in lobby | ❌ Needed | Display user.profilePictureUrl from CG.getUser() |
| Automatic login for CrazyGames users | ❌ Needed | Use CG.addAuthListener() on app load |
| Cloud-save settings / preferences | ❌ Needed | Replace localStorage calls with CG.saveData() / CG.loadData() |
| Progress linked to CrazyGames account | ❌ Needed | Save game stats to CG cloud save for logged-in users |

## 4.3  Multiplayer Requirements (Required — MindiKot has multiplayer)

| Requirement | Status | Dev Task |
| --- | --- | --- |
| User room info surfaced via SDK | ⚠️ Verify | Check if room code must be reported through CrazyGames SDK |
| Shareable invite link (not just room code) | ❌ Needed | Generate URL like ?room=CODE so players can click to join directly |
| Instant multiplayer flow | ❌ Needed | Fewer clicks from landing to joining a game — reduce setup friction |
| Rooms persist across rounds | ⚠️ Verify | After a round ends, players should stay in the same room automatically |
| DisableChat SDK preference respected | ❌ Needed | Listen to CrazyGames platform chat disable setting via SDK |

## 4.4  Cover Art & Media (Required for Submission)

| Asset | Dimensions | Notes |
| --- | --- | --- |
| Landscape cover (required) | 1920 × 1080 px | Main hero art. Shows gameplay — not just logo. No borders. |
| Portrait cover (required) | 800 × 1200 px | Mobile homepage image. |
| Square cover (required) | 800 × 800 px | Used for thumbnails. |
| Preview video (recommended) | 1080p MP4, 15–20s | No cursor, no text overlay, no black bars. Actual gameplay footage. |

# 5. Analytics & Monitoring

## 5.1  CrazyGames Developer Dashboard

Log into your Developer Dashboard daily during the Basic Launch period. The five metrics shown are exactly what CrazyGames uses to evaluate your game:

- Players — total unique visitors

- Average Playtime — your most important metric for a card game

- Gameplay Conversion — % who go from page visit to actually playing

- Retention — % who return for a second session

- Revenue — €0 during Basic Launch (ads disabled), non-zero after Full Launch

## 5.2  ByteBrew Analytics (Free — Recommended by CrazyGames)

CrazyGames officially recommends ByteBrew for advanced analytics, noting it boosts game visibility on the portal. ByteBrew gives you level progression tracking, drop-off points, and full user journey data that the default dashboard does not show.

| 💡 WHY | If players are dropping off during the Setup screen or quitting mid-round, ByteBrew will show you exactly where. You can fix the drop-off point during Basic Launch to improve your metrics before the May 6th review. |
| --- | --- |

ByteBrew integration steps:

- Sign up free at bytebrew.io

- Add the ByteBrew SDK script to index.html (similar to the CrazyGames SDK)

- Fire events at key moments: game_start, round_complete, game_over, trump_selected, multiplayer_join

- Monitor the drop-off funnel: Home → Setup → Lobby → Game → Round Result

# 6. Revenue & Monetisation

| Model | Ad revenue share (CrazyGames percentage not publicly disclosed) |
| --- | --- |
| When it starts | Full Launch only — monetisation is disabled during Basic Launch |
| Payout frequency | Monthly |
| Minimum threshold | 100 EUR before payout is issued |
| Payment methods | Wire transfer or PayPal (via Tipalti) |
| IP rights | You keep 100% — can simultaneously publish on Steam, App Store, etc. |
| In-game purchases | Invite only (not available yet) — uses Xsolla via CrazyGames |
| Technical support | Available once your game reaches 50,000 combined plays |

# 7. Action Plan

## Phase 1 — Now Until 6 May 2026 (Basic Launch Window)

Goal: Maximise the three CrazyGames metrics. Everything in this phase is about getting the right players playing the game.

| When | Action | Metric it Helps |
| --- | --- | --- |
| Day 1 | Share in every Gujarati WhatsApp and Telegram group you have access to (personal message, not a broadcast) | Playtime + Retention |
| Day 1 | Post on r/IndianGaming and r/Gujarat with personal story about building the game | Conversion + Playtime |
| Day 1–2 | Post on r/WebGames, r/freegames, r/indiegames | Conversion |
| Day 2–3 | Record a 30s gameplay clip (Mendikot win moment). Post as Instagram Reel and YouTube Short. | Conversion + Retention |
| Day 2–3 | Integrate ByteBrew analytics to see where players drop off | All three |
| Day 3 | Check Developer Dashboard. Identify which metric is lowest and double-down on the right fix. | All three |
| Day 3–4 | Submit to Product Hunt (prepare listing, gather upvotes on launch day) | Conversion |
| Day 3–4 | Share in Facebook groups (Gujarati diaspora and NRI groups) | Playtime + Retention |
| Day 5 | Post on Hacker News Show HN | Conversion + Playtime |
| Daily | Respond to any comments or feedback on all platforms. Engage players. | Retention |
| Before May 6 | Verify AdBlock compatibility. Test ads with AdBlock enabled. | Full Launch readiness |

## Phase 2 — After 6 May 2026 (Full Launch Preparation)

Goal: Complete all Full Launch requirements so you can submit quickly once invited.

| Priority | Dev Task | File to Modify |
| --- | --- | --- |
| High | Wire CG.getUser() to show CrazyGames username/avatar in lobby | HomeScreen.tsx / SetupScreen.tsx |
| High | Wire CG.addAuthListener() for automatic login detection | App.tsx |
| High | Build shareable invite link (?room=CODE URL parameter) | server + App.tsx routing |
| High | Replace localStorage calls with CG.saveData() / CG.loadData() | Any component using localStorage |
| High | Implement DisableChat SDK preference | crazygames.ts + chat components |
| Medium | Ensure rooms persist across rounds (no re-entry needed) | Game flow / WebSocket server |
| Medium | Reduce clicks to join multiplayer (instant flow) | SetupScreen / Lobby UX |
| Medium | Add CG.happytime() on Mendikot/Kot win | GameOver.tsx or RoundResult.tsx |
| Low | Integrate ByteBrew for advanced analytics (if not done in Phase 1) | index.html + key event hooks |
| Low | Run CrazyGames QA Tool on Developer Portal and fix any issues flagged | Developer Portal |

# 8. Quick Reference

## Important Links

| Resource | URL |
| --- | --- |
| CrazyGames Developer Portal | https://developer.crazygames.com |
| CrazyGames Documentation | https://docs.crazygames.com |
| Your Game Page | https://www.crazygames.com/game/mindikot |
| ByteBrew Analytics | https://bytebrew.io |
| Product Hunt | https://producthunt.com |
| Reddit — r/IndianGaming | https://reddit.com/r/IndianGaming |
| Reddit — r/Gujarat | https://reddit.com/r/Gujarat |
| Reddit — r/WebGames | https://reddit.com/r/WebGames |

## What You Must NOT Do on CrazyGames

| Prohibited Action | Reason |
| --- | --- |
| Add Facebook / Google / email login | Only CrazyGames auth is allowed |
| Add a custom fullscreen button | CrazyGames provides its own |
| Link to other gaming portals | Disqualifies from revenue share |
| Use any third-party ad SDK | Only CrazyGames SDK ads allowed |
| Lock screen orientation in code | CrazyGames handles orientation |
| Use absolute URLs for game assets | Breaks inside the iframe |
| Show ads during active gameplay | Only allowed at natural breaks (e.g., between rounds) |

The window is open. Now go get those metrics. Basic Launch expires — 6 May 2026 • CrazyGames Developer Dashboard: developer.crazygames.com